## Slide 1: Project ALDA
Alice Mee Seon Chung
Luxi (Luke) Han
Ningyin (Ariel) Xu
Dongping (Gabriel) Zhang

## Slide 2: Project Motivation
myUChicago.edu course registration system

## Slide 3: Project Components / Features
1. Schedule builder
2. Waitlist Reminder
3. Evaluation

## Slide 4: Project Objective 1. – Schedule Builder
1. Visualization of selected courses using schedule builder feature
2. Customization of preferred lecture time, lab/TA sections
Send emails to CNET ID notifying that a previously fully-loaded course now has empty seats
Project Objective 2. – Wish list

## Slide 7: Project Objective 3. – Evaluation
Goals:
  1. Course and professor ratings
  2. rank and compare professors
Tasks:
  1. Web Scraping
  2. Data storage
  3. Data cleaning
  4. Metric

## Slide 10
Econ Department
CS Department

## Slide 11: Data sources
https://evaluations.uchicago.edu
College course evaluation website
Course Evaluation
https://harris.uchicago.edu/harris-insider
Harris School’s course evaluation website
Course Evaluation
Course Scheduling
my.Uchicago.edu

## Slide 12: Time Schedule
Today
Week 4
Week 5
Week 6
Week 7
Week 8
Week 9
Presentation
Project
Check-in #1
Final
Presentation
56 days
100%
Studying data characteristics and html structure
Task 1
41 days
50%
Design logistics and algorithms
Task 2
50 days
38%
Gather sample dataset and test feasibility
Task 3
210 days
40%
Interface design
Task 4
26 days
Finish Crawler and gather actual dataset
Task 4
35 days
Data cleaning, linkage
and matching
Task 6
Project
Check-in #2
Testing and Development
Task 7